ECRMDP - Unified Customer 360 & Sales Analytics Platform

PROJECT CHARTER

| Charter Item | Details |
| --- | --- |
| Project | Enterprise Customer Relationship Management Data Platform (ECRMDP) |
| Project Purpose | Building a Unified Customer 360 & Sales Analytics Platform |
| Organization in Case Study | ABC Global Solutions Ltd. |
| Methodology | Agile Scrum |
| Team | Sriviknesh • Sharan • Sidharth |
| Sprint Coverage | Sprint 0, Sprint 1, Sprint 2 and Sprint 3 |
| Document Owner | Sriviknesh – Business, Architecture & Documentation |
| Version | 1.0 |

# 1. Problem Statement

The organization lacks a centralized and governed data platform that can consistently integrate information from multiple CRM and digital systems. Differences in source systems and data formats make it difficult to create a reliable, reusable and unified view of customer, lead, sales, marketing and support information.

Fragmented customer and sales information across separate systems.

Difficulty obtaining a unified Customer 360 view.

Difficulty tracking customer journeys consistently.

Difficulty measuring sales and marketing performance across the enterprise.

Need for validation, cleansing and standardization before analytics.

Need for metadata, auditability and end-to-end lineage.

# 2. Project Purpose

The purpose of the project is to design and implement an enterprise-grade CRM data platform that provides a controlled path from heterogeneous source systems to trusted analytical data and business insights.

The platform is intended to support customer analytics, sales performance analysis, marketing insights, customer service analysis and executive reporting.

# 3. Project Objectives

Collect customer and sales data from multiple CRM systems and digital channels.

Support ingestion of CSV, Excel, JSON, XML and SQL/database source data.

Validate and standardize incoming customer, lead and sales information.

Load raw source data into PostgreSQL Bronze/Staging tables.

Profile, cleanse and standardize data using Python/Pandas.

Design and populate a PostgreSQL Gold Data Warehouse using a Star Schema with Fact and Dimension tables.

Maintain metadata, audit logs and end-to-end data lineage.

Use Git and GitHub for collaborative version control and change tracking.

Develop Power BI dashboards and Customer 360 views for business and executive analytics.

Produce enterprise-standard technical documentation and sprint deliverables.

# 4. Project Scope

## 4.1 In Scope

CRM and digital source discovery and analysis.

Customer, lead, opportunity, sales, marketing, support and digital interaction data integration.

Multi-format ingestion using Pentaho Data Integration.

PostgreSQL Bronze/Staging data landing zone.

Data profiling and quality assessment using Python/Pandas.

Data cleansing, standardization and preparation of trusted datasets.

PostgreSQL Gold Data Warehouse with Fact and Dimension tables.

SQL scripts for customer and sales reporting.

Source-to-target mapping and data lineage documentation.

Metadata repository and business glossary.

Pentaho ETL jobs for orchestration.

Validation and reconciliation of customer and sales data.

Power BI dashboards and Customer 360 analytics.

GitHub repository, version control and final project documentation.

## 4.2 Scope Boundaries

The supplied project documents do not provide a formal permanent exclusions list. For charter clarity, the following boundaries are inferred from the stated deliverables: the project does not replace or redesign operational CRM applications, does not build new CRM transactional applications, and does not claim a full production enterprise deployment beyond the capstone implementation.

# 5. Major Project Deliverables

| Sprint | Primary Deliverables |
| --- | --- |
| Sprint 0 – Project Initiation & Architecture | BRD; Solution Architecture; Git Repository; Sprint Backlog; Project Charter |
| Sprint 1 – Data Discovery & Ingestion | Source Inventory; Data Dictionary; Pentaho ETL Pipelines; PostgreSQL Staging Database; Git Commit History |
| Sprint 2 – Data Profiling & DB / Data Warehouse | Data Profiling Report; Data Quality Report; Star Schema; PostgreSQL Data Warehouse; SQL Scripts; Git Repository Updates |
| Sprint 3 – Data Governance, Lineage & Analytics | Data Lineage Document; Metadata Repository; Pentaho Jobs; Validation Report; Power BI Dashboard; Final Git Release; Project Report; Sprint Presentation |

# 6. High-Level Solution Architecture

The project follows a Bronze → Silver → Gold data engineering pattern.

| Layer | Technology / Component | Purpose |
| --- | --- | --- |
| Source | CRM / Digital Systems | Customer, sales, marketing, support and digital interaction data. |
| Ingestion & ETL | Pentaho Data Integration (Spoon) | Extracts and ingests CSV, Excel, JSON, XML and SQL/database sources. |
| Bronze / Staging | PostgreSQL | Stores raw source data in staging tables. |
| Silver | Python / Pandas | Data profiling, quality checks, cleansing and standardization. |
| Gold / Data Warehouse | PostgreSQL | Curated analytical data using Fact and Dimension tables. |
| Analytics | Power BI | Executive dashboards, reporting and Customer 360 views. |
| Governance | Metadata / Audit / Lineage / Security / Monitoring | Traceability, control and operational visibility. |

# 7. Technology Stack

| Category | Technology | Role |
| --- | --- | --- |
| ETL | Pentaho Data Integration (Spoon) | Visual ETL and multi-format ingestion |
| Database | PostgreSQL | Bronze staging and Gold warehouse |
| Programming | Python / Pandas | Data profiling and quality checks |
| Version Control | Git & GitHub | Collaboration, versioning and change tracking |
| Reporting | Power BI | Executive dashboards and Customer 360 views |
| Documentation | Markdown / MS Word | BRD, data dictionary, lineage and project documentation |
| Project Management | Agile Scrum | Sprint-based execution |

# 8. Stakeholders

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Project Team | Design, implement, document, test and present the CRM data platform. |
| Sales Management | Sales pipeline, opportunities, conversion and performance insights. |
| Marketing Leadership | Campaign effectiveness, customer acquisition and retention insights. |
| Customer Support / Service Leadership | Support activity and customer service performance. |
| Executives | Unified Customer 360 views and enterprise business insights. |
| Data / Engineering Team | Ingestion, storage, quality, transformation, governance and analytics implementation. |

The Sprint 0 work plan specifically identifies Sales Manager, Marketing Head, Support Lead and Executives as stakeholder roles to consider.

# 9. Project Team and Responsibilities

| Member | Focus | Key Responsibilities |
| --- | --- | --- |
| Sriviknesh | Business + Architecture + Documentation | CRM business process summary; stakeholders; BRD; scope; architecture; Product Backlog; Project Charter; repository structure with Sharan; consolidated DA1 presentation. |
| Sharan | Pentaho / ETL | CSV, Excel, JSON, XML and SQL ingestion; Pentaho-to-PostgreSQL connection; Bronze staging; logging and exception handling; transformation testing; Pentaho folders; Git commits. |
| Sidharth | PostgreSQL + Data | Source analysis; Data Dictionary; Source Inventory; PostgreSQL staging schema/DDL; source validation; staging verification; datasets/config/sql documentation. |

The work plan states that responsibilities are divided by focus area, but all three members should understand the end-to-end platform.

# 10. Sprint Roadmap

| Sprint | Objective | Key Activities |
| --- | --- | --- |
| Sprint 0 | Project Initiation & Architecture | CRM process study; stakeholders; BRD; source identification; scope; architecture; Git repository; structure; Product Backlog; Project Charter. |
| Sprint 1 | Data Discovery & Ingestion | Source analysis; Data Dictionary; Source Inventory; Pentaho ingestion for CSV/Excel/JSON/XML/SQL; PostgreSQL Bronze; logging; exception handling; Git commits. |
| Sprint 2 | Data Profiling & DB / Data Warehouse | Python profiling; identify duplicates/missing/inconsistent data; cleansing; standardization; Star Schema; Fact/Dimension tables; warehouse loading; SQL reporting. |
| Sprint 3 | Data Governance, Lineage & Analytics | Source-to-target mappings; lineage; business glossary; Pentaho orchestration; reconciliation; Power BI dashboards; final Git release; report and presentation. |

# 11. Milestones and Stage Gates

| Milestone | Completion Evidence |
| --- | --- |
| Sprint 0 Foundation | BRD, architecture, scope, Product/Sprint Backlog, Project Charter, GitHub repository and enterprise folder structure. |
| Sprint 1 Landing Zone | Source Inventory, Data Dictionary, working Pentaho transformations, PostgreSQL staging, logging/exception handling and Git history. |
| Sprint 2 Trusted Data | Profiling/data quality reports, cleansed data, Star Schema, populated warehouse and SQL scripts. |
| Sprint 3 Enterprise Analytics | Lineage/metadata, Pentaho jobs, reconciliation validation, Power BI dashboard, final Git release and documentation. |
| Final Release | Integrated artifacts, final report, presentation and version-controlled repository. |

# 12. Success Criteria

Required deliverables for Sprints 0–3 are produced and documented.

CRM and digital source data can be ingested using the defined ETL approach.

Raw data is successfully loaded into PostgreSQL Bronze/Staging.

Profiling and quality activities identify and address major data issues.

Curated data is represented in the PostgreSQL Gold warehouse using a Star Schema.

Source-to-target mappings and data lineage are documented.

ETL orchestration, validation and reconciliation provide processing evidence.

Power BI provides usable dashboards for customer, sales and marketing analytics.

The GitHub repository contains the agreed project artifacts and documentation.

The team can explain the end-to-end architecture and each member's responsibilities.

# 13. Assumptions

Representative sample datasets will be available or prepared for the CRM sources described by the project.

The team will have access to Pentaho, PostgreSQL, Python/Pandas, Git/GitHub and Power BI.

Source data will be heterogeneous and will require format-specific ingestion and validation.

The project will be executed using Agile Scrum and Sprints 0–3.

The implementation demonstrates an enterprise-style solution and is not assumed to be a complete production deployment.

# 14. Constraints

The project must follow the defined sprint deliverables and work plan.

The team consists of three members with divided responsibilities.

The ingestion solution must support multiple source formats.

All members are expected to understand the complete platform.

Project artifacts must be version controlled through Git/GitHub.

# 15. Initial Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Inconsistent source data | Incorrect or unreliable analytics | Source analysis, profiling, validation, cleansing and standardization. |
| Multiple source formats | ETL complexity/failures | Build and test format-specific Pentaho transformations. |
| Bad/incomplete records | Failed loads or poor quality | Validation, logging and exception handling. |
| Staging load mismatch | Missing/duplicate records | Row-count checks and staging spot checks. |
| Poor traceability | Difficult troubleshooting/audit | Git history, metadata, audit and lineage. |
| Team integration issues | Delays/inconsistent artifacts | Shared GitHub structure, meaningful commits and integration testing. |
| Incomplete evidence | Difficulty demonstrating completion | Maintain sprint checklists and technical evidence. |

# 16. Governance and Change Control

The project uses Agile Scrum, with work organized into Sprints 0–3 and managed through Product and Sprint Backlogs. Git and GitHub provide version control for project code and documentation.

Scope changes should be discussed by the project team and reflected in the backlog.

Architecture changes should be documented and reviewed before becoming the agreed design.

Code, SQL, ETL transformations and documentation should be committed with meaningful messages.

Sprint deliverables should be reviewed against requirements and evidence.

The final release should contain integrated project artifacts and final documentation.

# 17. Communication and Collaboration

The team will collaborate through the shared GitHub repository and Agile sprint structure. The repository provides a common location for project artifacts, while the backlog and sprint deliverables provide visibility into planned and completed work.

The enterprise repository structure specified by the project includes docs/, config/, datasets/, bronze/, silver/, gold/, pentaho/, python/, sql/, metadata/, lineage/, dashboards/, deployment/, tests/ and README.md.